## Slide 1: Management Overview and response to 2017 AAC/TAC recommendations
Presented at the
SNS Accelerator & Target
Advisory Committee Meeting
Fulvia Pilat
Research Accelerator Division Director
May 15-17 2018

## Slide 2: Outline
Introduction and management updates
Progress since March 2017
Priorities and challenges
Response to 2017 recommendations
Presentation overview and charges

## Slide 3: The Neutron Sciences Directorate (NScD) at Oak Ridge National Laboratory (ORNL) operates two advanced neutron scattering user facilities
High Flux Isotope Reactor (HFIR)
Intense steady-state neutron flux, high-brightness cold neutron source
Spallation Neutron Source (SNS)
World’s most powerful pulsed neutron source
Notes: 3

## Slide 4: Our neutron scattering user facilities exceeded FY17 DOE performance objectives
HFIR: Operating at 85 MW | 
Operated | 12 beam lines
Completed | 52 years of operation Fabrication of new inner control cylinder Installation of new sulfuric acid tank Preparations for spent nuclear fuel shipping Additional missions of isotope production and materials irradiation and activation
HFIR | Goal | Actual
Unique users | N/A | 511
Operating hours | 3,900 | 4,165
SNS: Operating at 1.0 – 1.2 MW | 
Operated | 19 beam lines 3 targets
Completed | 11 years of operation Developed SNS Target Management Plan Revised operating schedule to allow 3 target changes per year Located and mitigated water leak on IRP-1 Prepared for scheduled long outage
SNS | Goal | Actual
Unique users | N/A | 794
Neutron production hours | 4700 | 4807.3

## Slide 5
Neutron Sciences Directorate
Partnerships and Programs
Shull Wollan Center: Joint Institute for Neutron Sciences
Center for Structural Molecular Biology
Jülich Outstation
US-Japan
Proton Power Upgrade
John Galambos
Scientific and Program Services Office
Crystal Schrof
Matrix Support
Bonnie Hébert, HR Manager
Lorie Hickey, Business Manager
Kelley Smith, Communications Coordinator
Research Reactors
Tim Powers
Neutron Scattering
Richard Ibberson
Research Accelerator
Fulvia Pilat
Neutron Technologies
Graeme Murdoch
Associate Laboratory Director Paul Langan
Jeanine Evans, Executive Secretary
The AAC/TAC looks at the work of the Research Accelerator (RAD) and Neutron Technologies (NTD) Divisions and advises the Associate Laboratory Director

## Slide 6: RAD (Research Accelerator Division) organization
Research Accelerator Division
Fulvia Pilat, Director
George Dodson, Deputy Director
Accelerator Operations
Glen Johns
Control Systems
Karen White
Beam Science and Technology
Sarah Cousineau
Electrical and RF Systems
Mark Champion
Superconducting Linac Systems
Sang-Ho Kim
Mechanical Systems and Operations
Mike Baumgartner
SNS Site Operations Support
Sam McKenzie (A)
RAD mission:
Facility operations (accelerator and target)
Facility support

## Slide 7: NTD (Neutron Technologies Division) organization
Neutron Technologies Division
Graeme Murdoch, Director
Instrument Engineering
David Anderson
Source Development and Engineering
Mark Wendel
Instrument Methods, Projects, and Technologies
Ken Herwig
Instrument Data Acquisition and Controls
Steve Hartman
NTD mission:
Instrument technology and development
Target development and R&D

## Slide 8: The core Neutron Sciences mission at SNS is supported by three Field Work Proposals (FWP) with additional funds for PPU/STS
DOE/SC/BES
SNS
SPSO
NSD
RRD
RAD
NTD
HFIR OPS FWP
FY17 - $65.0M
HFIR
SCIENCE FWP
FY17 - $69.0M
ENG FWP
FY17 – $28.7M
SNS OPS FWP
FY17 - $93.0M
SCIENCE FWP funds support functions in SPSO, NTD, RRD
AIP Funds ($2.1M)
Sponsor
FWP
Flow of funding to Organizations
Organizations
Flow of work at Facilities
Facilities
B&R Code Boundary
PPU/STS FWP
FY17 - $6.8M
OPERATIONS FWP funds IT functions in SPSO and in-kind support for NSD
High Flux Isotope Reactor
Scientific & Program Services Office
Neutron Sciences Div.
Neutron Technologies Div.
Research Reactors Div.
Budget & Reporting Code
Research Accelerator Div.

## Slide 9: The Neutron Sciences Directorate focuses on five key organizational goals
Long outage December 2017 -May 2018 (RFQ, IRP, linac energy) will allow operations at 1.4 MW
Strategic decision in early FY17 to move to 3 targets per year
(Target Management Plan)
Achieved
Exceeded
Execution of projects (upgrade or new instrument) is in progress
The Research Accelerator Division (RAD) owns the responsibility for reliable operation of the accelerator at 1.4 MW, the Neutron Technology Division (NTD) owns the engineering and manufacturing challenge of delivering a 1.4 MW capable target and related infrastructure
Routine and reliable operation of SNS accelerator at 1.4 MW
7 cycles per year at HFIR
3 SNS mercury target changes per year
>400 scientific publications from our beam lines per year
$10M per year available for investments in neutron scattering capabilities
POWGEN upgrade

## Slide 10: SNS operations performance
Chart: SNS Operational Performance FY07 to Present
| FY07 | FY08 | FY09 | FY10 | FY11 | FY12 | FY13 | FY14 | FY15 | FY16 | FY17 | FY18 YTD
Neutron Production Delivered | 2077.6 | 2806.6 | 3553.2 | 4249.7 | 5002.4 | 4725.4 | 4201.5 | 4424 | 4441.1 | 4971.8 | 4807.3 | 1040.3
Neutron Production Commitment | 1500 | 2700 | 3500 | 3900 | 4300 | 4500 | 4000 | 4230 | 4230 | 4230 | 4230 | 2850
MW-Hr | 158.5 | 944.6 | 2165.7 | 3454.6 | 4131.9 | 4367.7 | 3848.2 | 4758.8 | 4611.7 | 5203.5 | 6078.7 | 66
Down Time | 1989.7 | 1494.1 | 1111 | 886.8 | 497.7 | 325 | 1600.9 | 878.5 | 1549.2 | 797 | 685.3 | 72.8
Reliability | 65.7 | 72 | 80.7 | 85.6 | 92 | 89.6 | 72.4 | 83.7 | 74.6 | 86.6 | 87.5 | 93.5
Reliability Commitment | 68 | 74 | 80 | 85 | 88 | 90 | 90 | 90 | 90 | 90 | 90 | 90
Reliability excluding Target/MEBT/IRP Failures | 65.7 | 72 | 80.7 | 85.6 | 92 | 92.7 | 89.3 | 91.5 | 91.5 | 92.3 | 93.7 | 93.5

## Slide 11: Progress since last AAC/TAC Meeting
The SNS delivered 4807 hours of neutron production in 2017 at 87.5 % availability
  Availability without impact of IRP leak (354 h): 94%
PPU received CD-1 in April 2018 and substantial FY18 funding
3 targets operated, according to the target management plan, no target failure
Gas injection implemented, commissioned and operated
First 6D phase space measurement at the Beam Test Facility
Executed 5 month long outage (December 2017 – May 2018) to prepare SNS for 1.4 MW operations
Established Shull-Wollan Fellowship in Accelerator Science – First Fellow arriving in August 2018
Refined project prioritization process, adopted an improved outage planning and execution (project scheduling and resource loading)
Phase 1 work control completed, preparing Phase 2

## Slide 12: Long outage highlights
New RFQ installed, conditioned, characterized: >90% transmission 40mA, margin to 50 mA
IRP-2 installed, heavy water filled
Plasma processing of 3 cryomodules: linac energy from 990.5 MeV to 1010 MeV
More than 1400 system upgrades and maintenance activities
Beam on target on May 14

## Slide 13: Research Accelerator Division (RAD) priorities and challenges
Priority 1: Achieve and sustain reliable (>90% availability) operations at 1.4 MW by the end of FY18
  Steps/plan to achieve this priority
  Risks and mitigation
Priority 2: Support of PPU and continued reliable facility operations
  Steps/plan to achieve this priority
  Risks and mitigation
Priority 3: Strengthen the accelerator R&D portfolio
  Steps/plan to achieve this priority
  Risks and mitigation

## Slide 14: Priority 1 – Reliable (>90% availability) operations at 1.4 MW by the end of FY18
Reliable (>90% availability) operations at 1.4 MW by the end of FY18
  Long outage December 2017 - May 2018 to install critical elements to increase beam power (beam current AND beam energy) and improve reliability
  New RFQ moved from Test Stand to accelerator front-end; measured transmission increased from ~60% to >90%  increase beam power
  Plasma processing of 3 cryomodules  increase beam energy to 1.01 GeV
  Installed new IRP (Inner Reflector Plug)  improve neutron production
  Installed heavy water  increase neutron yield by ~20%
  Managed (schedule and resources) and executed more than 400 maintenance tasks during the long outage  increase reliability
  3 targets/year operational cycle, execution of target management plan  overall facility operation reliability (goal is 2 targets/year or less)
  Risk
      Spare inventory, accelerator obsolescence, target performance
  Mitigation
  Spares: Comprehensive risk analysis  identified high-priority system spares
  Obsolescence: Comprehensive system analysis  phased AIP plan
  Target: see target management and development plans

## Slide 15: Looking towards 2024-25 (PPU-CD4)
PPU: ”infant mortality” phase
SNS: mature operations phase (>15 years of operations)

## Slide 16: Priority 2 – Support of PPU and continued reliable facility operations
Support of PPU and reliable facility operations
  Manage the rapid ramp-up for PPU execution in FY18 and FY19 without adversely affecting facility operations
Risk
  competition for resources
Mitigation
  Regular communication between operations and project, to communicate goals and matrixed personnel expectations
  Project-like resource management in operations (leveraging the outage management experience)
  Filling of key positions bridging project and operations
  Use of subcontractors

## Slide 17: Priority 3 – Strengthen the accelerator R&D portfolio
Strengthen the accelerator R&D portfolio
  Improvements to the SNS facility
  Attraction and retention of talented staff in operations
  Improved collaboration with other institutions and national laboratories
  Potential for proposal funding
  Leverage of facility investments
Risk
  Competition for resources
  Lack of funding
Mitigation
  Establish clear priorities: R&D lower than operations and PPU
  Leverage external collaborators
  Compete for external funding (FOAs, SBIRs)
  Compete for internal LDRD

## Slide 18: Response to 2017 AAC/TAC Committee Recommendations
We received 19 recommendations from the AAC/TAC Committee last year
Each recommendation was assigned an owner and was tracked in ACTS (Assessment & Commitment Tracking System)
18 recommendations have been closed
Recommendation 1 “Proceed with fabrication of the spare medium-beta cryomodule, if possible, ensure the funding profile is adequate to complete this task in a timely manner” has a closing date of 9/19, because the fabrication of the cryomodule is in progress
The speakers will address in their talks responses to the respective recommendations

## Slide 19: Tracked Recommendations

## Slide 20: Response to charges
Charge for Accelerator Systems:
Do the capability and performance of the accelerator complex and neutron source support achieving Objective A? (Cousineau P5, Kim A7, White A8, Moss A9, Aleksandrov A10, Anderson A11, Norris and Eason A12)
Is the Prioritization process and Project Planning strategy that has been developed and is in use for outage planning reasonable? (Johns P9)
Is the scope of work identified for ongoing and future Accelerator Improvement Projects (AIP) appropriate and balanced between the competing interests of maintaining necessary margin for routine operation at 1.4 MW while addressing system obsolescence? (Dodson P8)
Is the Accelerator R&D plan presented appropriately positioned to widen collaborations and to leverage external resource support? (Cousineau A1, Shishlo A3, Liu and Abudureyimu A4, Evans A5, Kim A7)
Are the PPU pre-CD-2 activities properly focused? (Galambos P4)
Charge for Target Systems:
Is the SNS Target Management Plan a reasonable approach to improving both performance and understanding of SNS mercury targets? (Pilat P2, Wendel T1)
Have lessons learned from the IRP-01 and IRP-02 experiences been adequately considered in the design and fabrication plan of the next- generation IRP (IRP-03)? (Murdoch P7, Janney T5)
Is the major procurement planning sufficient for controlling long term cost and improving component manufacturing reliability? (Rosenblad T6)
Is the proposal for early use of the 2 MW PPU target in operations reasonable? (Riemer T7)
Do the benefits proposed from the PPU 2 MW target design changes outweigh additional potential complexities? (Wendel T1, Winder T3, Riemer T7)

## Slide 21: Conclusions – from Kevin Jones’ talk last year….still valid with a few edits
SNS and RAD have had a very productive year since your last visit
Your recommendations stimulated considerable activity and resulted in substantial progress
We will have completed all work necessary for operation at 1.4 MW with margin by April 2018 May 2018
We have established a sound plan for the path to 1.4 MW operation by September 2018
We are managing a 10-year look-ahead operations schedule that accommodates the PPU performance plan, ties work on achieving reliable operation at 1.4 MW to the PPU schedule and develops a robust R&D program