## Slide 1
DOE/SC Independent Project Review of the Proton Power Upgrade Project
Sam McKenzie
PPU ESH&Q Manager
ESH&Q

## Slide 2: PPU ESH&Q Organization PPU S&H personnel sub-set of SNS Accelerator Organization
P.1 PPU Project Management
Mark Champion
P.1.1 Project Management
Mark Champion
P1.1.1 Management
Mark Champion
P.1.1.2 Project Reviews
Wayne Steffey
P.1.2 Project Support
Wayne Steffey
P.1.2.1 Project Controls
Wayne Steffey
P.1.2.2 Finance
Lindsey Hicks
P.1.2.3 Procurement
Marcus Camfield
P.1.2.4 Human Resources
P.1.2.5 Communications
Amy Keller
P.1.2.6 Systems Engineering
Mark Champion
P.1.2.7 Technical Director
Sang-Ho Kim
P.1.2.8 Installation Coordinator
John Kristy
P.1.3 Environmental, Safety & Health– Quality
Sam McKenzie
P.1.3.1 Environmental, Safety & Health
Jim Goodpasture
P.1.3.2 Quality
Bryan Robertson

## Slide 3: PPU ESH&Q Organization PPU S&H personnel sub-set of SNS Accelerator Organization
P.1.3 Environmental, Safety & Health– Quality
Sam McKenzie
P.1.3.1 Environmental, Safety & Health
Jim Goodpasture
P.1.3.2 Quality
Bryan Robertson
ESH&Q – 50114226 E. Griffis, Leader | 
ESH&Q | 
S. McKenzie | Team Leader
J. Platfoot | Accelerator Safety
D. Freeman | Accelerator Safety
M. Balanky | Safety and Health
L. Fagan | Safety and Health
J. Goodpasture | Safety and Health
G. Rowland | Safety and Health
T. Graben-Galyon | Quality
B. Robertson | Quality
A. White | SNS Training Coordinator
B. Jessie | Waste Management
Radiological Control | 
G. Stephens Jr. | Team Leader
J. Davis | Supervisor
C. Elam | Radiation Safety
S. Schwahn | Radiation Safety
J. Aperans | Technical Staff
F. Barrera | Technical Staff
D. Craft | Technical Staff
R. Davis | Technical Staff
J. Eubanks | Technical Staff
G. Kuebel | Technical Staff
D. Smith | Technical Staff
J. Treen | Technical Staff

## Slide 4: PPU ESH&Q Requirements
PPU ESH&Q
Staff and contractors follows ORNL current ISM/SBMS policies. No additional procedure development is required
ORNL Standard Based Management System (SBMS)
Translates external and internal requirements into laboratory-wide policies and procedures to assist staff in achieving the laboratory’s mission in a safe and compliant manner
ORNL Safety Management System
defined by the DOE Integrated Safety Management System (ISMS)
10 CFR 851, Worker Safety and Health Program
Regulatory flowdown
Establishes the worker safety and health requirements for contractor activities at DOE sites
Work
Safely!
You can edit this text
Analyze Hazards
Develop/Implement
Controls
Perform Work
Feedback and Improve
Define Work Scope
Project Description
Work Output

## Slide 5
DOE/SC Independent Project Review of the Proton Power Upgrade Project
Jim Goodpasture CIH CSP
NScD ESH Support
Safety and Health

## Slide 6: Safety and Health Project Support
Organization Structure
Requirements Flow-down
S&H Support Activities for PPU
PPU Contractor Oversight
01
04
03
02
PPU
Project
PPU safety and health oversight is an extension of work conducted in our current facilities under existing laboratory procedures by S&H personnel familiar with the SNS accelerator and ORNL Systems
PPU operations follow the same standards and processes as SNS/ORNL
Subcontractor safety and health is part of the oversight responsibilities from procurement through project completion
S&H staff are familiar with the operations, equipment, facilities and hazards for PPU
S&H support is provided by current SNS S&H staff as a seamless extension of current accelerator responsibilities

## Slide 7: Progress Since CD-2/3
  Construction of Klystron Gallery Buildout
  Contract awarded in 2020 and construction completed April 7, 2021
  Required coordination with accelerator operations without beamtime loss
  Challenges:
    Construction and operation activities during COVID
    Laboratory COVID policies instead of contract requirements
    Operations coordination
      Access to equipment in construction zone
      Road closures
      System shutdowns and utility tie-ins
      Material handling

## Slide 8
  Continued Project Success
  Construction contractor performed 58,300 work hours without a recordable incident.
  SNS PPU accelerator activities performed with no recordable incidents
  Future Project Support
  Klystron Gallery equipment installation – began in April, 2021
  RTBT Stub Construction – scheduled for FY23

## Slide 9
J. Platfoot
September 14-17, 2021
Accelerator Safety

## Slide 10: Overview of Accelerator Safety
Preliminary Hazard Analysis Report was written to support CD-1
  Evaluated 9 PPU related changes for safety impacts
Hazard Analysis Report was written to support CD-2/3 review
  Focused on 7 topics requiring detailed analysis
    All analysis is complete
  Identified need for 3 new Credited Controls
    Beam Power Limiting System
    Rad Protection Program control of Gold Amalgamation Room access
    Moderator Cryogenic System ortho-para catalyst module retention elements
Now the focus is on ensuring proper implementation of Credited Engineered Controls (CEC) requirements and translating analysis into operational documents (FSADs and ASE)

## Slide 11: Beam Power Limiting System (BPLS)
System has passed Preliminary Design
Development of revised wording for First Target Station (FTS) requirement document
  Clarified the intent of the proposed limits
Draft Unreviewed Safety Issue Evaluation (USIE) being worked in parallel to establish language for easy insertion into Final Safety Assessment Document for Proton Facilities (FSAD-PF)
B4-7 - Bong

## Slide 12: Miscellaneous evaluations
Second Carbon Delay Bed USIE
  Supported early installation
  Allows characterization of system before increasing gas injection rate
RTBT Stub USIE
  Describes analytical work supporting safe construction and operation
  Evaluates potential Radiation Hazards at increased Beam Energy
  Focus areas
    Personnel Protection System modifications
    Shielding design, QA and verification
    Construction hazard management including radiological sampling
Off-normal (HAZOP) for mercury process
  Opportunity for systematic scrub of potential scenarios
  Supported update to target system interlocks
B2-8 - Stephens
B5-3 – Connell

## Slide 13: Look Ahead
USIE for installation of PPU Test Target #1 with swirl bubbler
  January 2022
  Supports characterization of new bubbler technology at lower gas flow
Finalize FSAD-PF revision for BPLS installation
  March 2022 (dependent on completion of BPLS design)
  BPLS will be installed and tested for an operational cycle
  Validation of system design capability to perform CEC safety function
ASE Revision to implement BPLS as CEC
  October 2022
  Implements the BPLS as a CEC following installation of first 2 Cryomodules

## Slide 14: Accelerator Safety Summary
Planned safety analysis is complete.
Safety analysis conclusions are being implemented in credited controls.
Operational safety documents are being developed.

## Slide 15: ESH&Q – Quality Introduction
DOE/SC Independent Project Review of the Proton Power Upgrade Project
Bryan Robertson
PPU Quality Manager

## Slide 16: Outline
QA Requirements Flowdown
PPU QA Goals and Organization
PPU Project/QA Flow and Tools

## Slide 17: QA Requirements Flowdown
DOE Order 414.1D – QA Standard
ISO 9001:2015 – Labwide consensus standard
ORNL QA Plan (SBMS)
Standards-Based Management System (SBMS) – Labwide documents
SNS QA Plan
  PPU QA Plan
Integrated Document Management System (IDMS) – NScD Directorate Level
OPM and PCS - Organization Level

## Slide 18: QA Organization/Background
Performance Analysis & Quality
PPU Project
Quality Oversight
SNS Research Accelerator Division (RAD)
Group Leader, QA Programs/Field Services
ESH&Q Group Leader
Quality Representative
SNS QA Program
Quality Representative
ISO 9001:2015-based
SNS QA Plan
PPU QA Plan
  - Designated role within ORNL requiring qualification
  - Combined 60+ years of QA

## Slide 19: PPU Procurement Flow & QA Tools
Ensure we get what we want
Define what we want
Financial Oversight
Project Oversight
Design Development
Design verification
Procurement
Qualify vendors
Monitor vendor performance
Installation /
Design validation
Acceptance Testing
Track with ACL
(Acceptance Criteria Listing)
Develop Drawings
Develop Statement of Work
Design Reviews
Site Surveillance
Nonconformances Deviations
Compete the work
ACL Final Check
Environmental Oversight
Safety Oversight
Quality Oversight
Develop Specifications
Graded Approach/ Minimum Acceptance Criteria
Risk Analysis
Acceptance Criteria Listing
Verification of ACL Items
Vender Qualification

## Slide 20: Summary
Experienced QA Staff
Good QA Involvement
Working on improving the process
QA Process focus on being preventive – Identify and mitigate risk upfront