## Slide 1: Vessel Systems and Target Station Shielding Installation Plan
Chris Anton
Darren Dugan
Cam Eiland
Hogan Knott
Mike Strong
April 22, 2025

## Slide 2: Proton Beam Tube pipe imbedded in concrete (not shown)

## Slide 3: Core Vessel Baseplate Installed

## Slide 4: Bulk Shielding Liner Installed

## Slide 5: Bulk shielding layer 1 bottom shims installed

## Slide 6: Layer 1 shield blocks under Core Vessel installed

## Slide 7: Lower Core Vessel weldment installed

## Slide 8: Cross Section view of lower Core Vessel installation

## Slide 9: Core Vessel internal shield block #1 installed

## Slide 10: Nozzle extension mounting hardware shown out of sequence

## Slide 11: Inside course of Bulk Shielding Layer #1 installed

## Slide 12: Outer course of Bulk Shielding layer #1 installed

## Slide 13: Layer 2 shim pucks installed

## Slide 14: Bulk Shielding layer #2 downstream blocks installed

## Slide 15: Nozzle Extensions #9 and #10 installed

## Slide 16: Shielding around Nozzle Extensions #9 and #10 installed

## Slide 17: Nozzle Extensions #8 and #11 installed

## Slide 18: Shielding around Nozzle Extensions #8 and #11 installed

## Slide 19: Nozzle Extensions #7 and #12 installed

## Slide 20: Shielding around Nozzle Extensions #7 and #12 installed

## Slide 21: Nozzle Extensions #6 and #13 installed

## Slide 22: Shielding around Nozzle Extensions #6 and #13 installed

## Slide 23: Nozzle Extensions #5 and #14 installed

## Slide 24: Shielding around Nozzle Extensions #5 and #14 installed

## Slide 25: Nozzle Extensions #4 and #15 installed

## Slide 26: Shielding around Nozzle Extensions #4 and #15 installed

## Slide 27: Nozzle Extensions #3 and #16 installed

## Slide 28: Shielding around Nozzle Extensions #3 and #16 installed

## Slide 29: Nozzle Extensions #2 and #17 installed

## Slide 30: Shielding around Nozzle Extensions #2 and #17 installed

## Slide 31: Nozzle Extensions #1 and #18 installed

## Slide 32: Shielding around Nozzle Extensions #1 and #18 installed

## Slide 33: Upstream Bulk Shielding layer #2 installed

## Slide 34: Layer 3 shim pucks installed

## Slide 35: Core Vessel beltline water lines welded in place

## Slide 36: Cross section view of installation up to this point

## Slide 37: Core Vessel cooled layer #2 shield blocks installed

## Slide 38: Core Vessel uncooled layer #2 shield blocks installed

## Slide 39: Core Vessel cooled layer #3 cooled shield blocks installed

## Slide 40: Core vessel uncooled layer #3 inner shield blocks installed

## Slide 41: Core vessel uncooled layer #3 outer shield blocks installed

## Slide 42: Core vessel uncooled layer #4 shield blocks installed

## Slide 43: Core vessel uncooled layer #5 shield blocks installed

## Slide 44: Bulk Shielding layer #3 inside course installed

## Slide 45: Bulk Shielding layer #3 inside course installed

## Slide 46: Bulk Shielding layer #3 outside course installed

## Slide 47: Bulk Shielding layer #4 inside course installed

## Slide 48: Bulk Shielding layer #4 outside course installed

## Slide 49: Bulk Shielding layer #5 inside course installed

## Slide 50: Bulk Shielding layer #5 outside course installed

## Slide 51: Bulk Shielding layer #6 inside course installed

## Slide 52: Pipe pans installed

## Slide 53: Core Vessel lid installed

## Slide 54: Pipe pan cover shield plates installed

## Slide 55: Cross section view of installation to this point

## Slide 56: Proton Beam Window, PBW Shielding, PBTA Clamp installed

## Slide 57: Removable bulk shielding above AIC installed

## Slide 58: Removable shielding plates above AIC installed

## Slide 59: Moderator Reflector Assembly installed

## Slide 60: Moderator Reflector Assembly removable shielding installed

## Slide 61: MRA utility pipe shielding installed

## Slide 62: Target Assembly and lid tent installed

## Slide 63: Target segment removable shielding installed

## Slide 64: Gamma Gate installed

## Slide 65: Target and MRA lid hatches installed

## Slide 66: Target Viewing Periscope installed

## Slide 67: Monolith technical components fully installed